# Test Plan

Project: Bakery Management System
Prepared By: Krupali Jani

## 1. Project Overview

Bakery is a bakery management application used to manage customers, products, orders, recurring orders, invoices, deliveries, inventory and reports.

## 2. Objectives

- Verify all business requirements.
- Ensure critical workflows function correctly.
- Identify defects before production.
- Validate API and database consistency.

## 3. Scope

In Scope:
• Login
• Customer Management
• Product Management
• Orders
• Checkout
• Invoices
• Reports

Out of Scope:
• Third-party infrastructure testing
• Performance testing

## 4. Test Types

Functional Testing
Regression Testing
Smoke Testing
Sanity Testing
Integration Testing
API Testing
Database Testing
UAT Support

## 5. Test Environment

Application: Web
Browser: Chrome, Edge
Database: MySQL
API Tool: Postman
Bug Tracking: Jira

## 6. Entry Criteria

Requirements approved, QA build available, test environment ready.

## 7. Exit Criteria

Critical defects closed, regression passed, test summary approved.

## 8. Deliverables

Test Plan
Test Scenarios
Test Cases
Bug Reports
API Test Cases
SQL Validation Queries
RTM
Test Summary Report

## 9. Risks

Late requirement changes, unstable environment, delayed fixes.

## 10. Approval

Project Manager
Product Owner